TechSubbies

Gap Audit & Live Matching System Design

Prepared 15 July 2026

# Executive summary

TechSubbies already has strong foundations for the resourcer vision: a detailed junior-to-lead responsibility taxonomy, two working skills-matching engines, and — since a concentrated build session on 6 July — a real backend (auth, profiles, AI proxy) replacing what used to be a pure browser prototype. No work has been committed since that session (9 days ago).

Three things the vision depends on are not yet real, though the UI in places already implies they are:

- Live availability lookup — today it is a single “available from” date. There is no calendar, no booked/unavailable ranges, and it is not read by search, filters, or matching at all.

- Junior-must-pair-with-lead enforcement — this exists only as descriptive text and a one-off self-declared checkbox at job-posting time. Nothing stops a junior being booked alone, and nothing auto-suggests or requires a paired lead.

- Budget-aware matching — day rates exist on both engineers and jobs but neither matching engine reads them. There is no logic that, say, compares one senior at a higher rate against a junior+lead combination to fit a customer's budget.

This document audits the gap in detail, checks progress against the 6 July upgrade plan, and proposes a concrete design for the three missing pieces so they plug into the existing data model rather than replacing it.

# 1. Where the app stands today

A quick orientation before the gap audit, based on a full review of the codebase:

- Two separate matching engines exist: an older “Opportunity Matching” engine (role/skill/product-experience scoring, used for company-posted opportunities) and a newer 0–100 skill-slider engine (used for standard job posts, which pre-filters candidates before an AI does final ranking). Neither considers availability, day rate, or junior/lead pairing — both explicitly defer those to a human to check afterwards.

- The junior/senior/lead responsibility model is detailed and well-built as reference data (“responsibility bands”, escalation requirements, mismatch warnings) across dozens of AV and IT roles — but it is not wired into any enforcement logic.

- A real backend now exists (Express + SQLite): accounts, login, profiles, and a secured AI proxy are live and tested. Jobs, applications, contracts, payments, e-signatures and real-time messaging are still frontend-only mock data — the backend spec covers them, but they haven't been built server-side yet.

- The skills matrix is a static taxonomy of what a role/tier should know, plus a newer per-engineer 0–100 proficiency rating on selected roles. It does not yet track evidence accumulating over time (completed jobs, references, verified certificates feeding the rating upward).

# 2. Gap audit against the resourcing vision

Status key: green = built and working, amber = partially built (data exists but isn't enforced/connected), red = not implemented.

| Requirement | Status | Detail |
| --- | --- | --- |
| Live lookup of engineer availability | Missing | Only a single “available from” date field. No calendar, no busy/unavailable ranges, no notice period. Not shown in company search/filters. Not read by either matching engine. A separate “Availability & Working Area” page describes a much richer model (radius, calendar sync, weekend rules) but is static marketing copy with no working inputs. |
| Comprehensive skills matrix, built over time | Partial | Two solid taxonomies exist (AV and IT), plus per-engineer 0–100 ratings on selected roles. What's missing is the “built over time” part: nothing currently raises an engineer's rating automatically from completed jobs, client feedback, or verified certificates — ratings are self-set once at profile setup. |
| Preset minimum expectations per role/level | Built | data/roleExpectations.ts defines required skills, minimum levels, site-readiness requirements and mismatch warnings for junior through lead across both AV and IT role families. This is the strongest part of the current build. |
| Junior (cheap, <1yr) always paired with a lead (premium rate) | Partial | The rule exists only as descriptive warning text plus a single self-declared checkbox a company ticks when posting a junior/labour role (“I confirm suitable supervision will be provided”). Nothing checks that a real lead is actually assigned, and nothing blocks a booking or contract from completing without one. |
| Budget-constrained resourcing (fit the team to the customer's budget) | Missing | Engineers carry a day-rate range, jobs carry a day rate, but no code compares them, and no code evaluates alternative team compositions (e.g. 1 senior vs. junior+lead) against a stated project budget ceiling. |
| Mutually beneficial, low-friction sign-up for both sides | Built | Sign-up wizards exist for both engineers and companies with a manageable number of steps; profile tiers (Basic/Professional/etc.) let engineers start free and upgrade. |

# 3. Progress against the 6 July upgrade plan

All 15 commits since the plan was written landed in one session on 6 July, between 18:17 and 21:10. There has been no commit activity in the 9 days since (today, 15 July). Progress against each flagged item:

| Upgrade plan item | Status | Evidence |
| --- | --- | --- |
| 1. Build a real backend | Partial | Express + SQLite server now live: accounts, login, profiles, AI proxy — all tested. Jobs, applications, contracts, escrow payments, e-signatures and real-time messaging (the rest of the spec) are not yet built server-side; they remain frontend mock data. |
| 2. Secure the Gemini AI key | Built | Key removed from the frontend build entirely; the backend now holds it and proxies AI calls. No further exposure risk from this. |
| 3. Replace manual page routing | Built | React Router now in place across the app; every page lazy-loads. Main JS bundle dropped from ~874KB to 360KB as a direct side-effect. |
| 4. Commit outstanding work & tidy workflow | Built | The ~270 outstanding files were committed in five bulk commits at the start of the session. Working tree is clean today bar one small in-progress file. |
| 5. Expand automated test coverage | Partial | Grew from effectively nothing to 9 test files covering auth, users, partnerships, the skill-matching service, date formatting and a sample component. Still thin relative to app size — the matching engines, contracts, and most views remain untested. |
| 6. Reduce download size | Built | Resolved as a side-effect of item 3 (lazy-loaded routing). Total build is now ~1.9MB across ~40 chunks rather than one large bundle. |

In short: the session made real, verifiable progress on every item, but the backend build is only Phase 1 of 4 (per the original plan) and has been paused for over a week.

# 4. Proposed design: live availability, junior/lead pairing & budget-aware matching

The three gaps share one root cause: the matching engines only ever see skills and product experience. The fix is to extend the shared “candidate” and “requirement” shapes with three new fields, then add a scoring/filtering stage that runs before the existing skill-matching logic, not instead of it.

## 4.1 Availability: from one date to a real calendar

Replace the single EngineerProfile.availability date with a small availability record per engineer:

- Available-from date (keep, for the common “available now / from X” case)

- A list of unavailable date ranges (holiday, booked-elsewhere, personal) that the engineer maintains — this is the minimum viable version of a “calendar” and doesn't require full external calendar sync to be useful

- Minimum notice period (days)

- Working radius / base location (already partly modelled elsewhere — just needs connecting)

- Optional: read-only sync from Google/Outlook calendar feeding the same unavailable-range list, as a later enhancement once the manual version is proven

This then needs to actually show up in three places it currently doesn't: the company “Find Talent” filters (filter by “available for these dates”), the matching engines (hard-exclude or down-rank anyone unavailable for the job's dates), and the booking/contract step (block confirming a contract for dates the engineer has since marked unavailable).

## 4.2 Enforcing junior-must-pair-with-lead

Today's self-declared checkbox at job-posting time is a good low-friction starting point — keep it for intent — but it needs a second, real check at booking time:

- When a company confirms a booking for a role flagged as junior/labour/assistant (the same rule already used to trigger the checkbox), the system checks whether a senior/lead engineer is already booked on the same project for overlapping dates.

- If not, the booking flow requires one of: assigning a lead from the same company's existing team/roster, or accepting a suggested lead pairing from the matching engine (see 4.3), before the contract can be finalised.

- This should be a soft block with an override + reason field (e.g. “client's own supervisor on site”) rather than a hard block — keeps the process low-friction as intended, while making the exception visible and auditable rather than silent.

This reuses the existing responsibilityBand / requiresNamedSupervisor fields already in data/roleExpectations.ts — no new taxonomy is needed, only the enforcement step.

## 4.3 Budget-aware matching

Add an optional budget ceiling to a job/opportunity (total day-rate budget, or a per-day ceiling). When set, the matching engine should evaluate candidate team compositions, not just individual candidates:

- Option A — one senior/lead engineer alone, at their day rate

- Option B — one junior + one paired lead (satisfying 4.2), at the combined day rate

- Rank all valid options by skill-match score first, then show the ones that fit the stated budget, with the ones that don't fit clearly marked as over-budget rather than hidden — this keeps the customer in control of any trade-off between cost and cover, rather than the system making that call silently.

This is a genuinely new piece of logic (today's engines score one candidate against one requirement) but it is additive: it wraps the existing scoreOpportunityCandidate / skill-matching functions rather than replacing them.

## 4.4 Skills matrix: building it over time

The taxonomy and per-engineer ratings are a solid base. To make the matrix genuinely build over time rather than being set once at sign-up:

- Feed completed-job outcomes back into the relevant skill rating (e.g. a completed job with a positive client review nudges the matched skill rating up slightly, with a visible “last verified” or “evidence” trail rather than a silent number change)

- Let verified certificates (already modelled in the compliance engine) lift a rating to a floor value automatically, rather than relying purely on self-assessment

- Keep the engineer able to self-rate for anything not yet backed by a completed job or certificate, so new engineers aren't blocked from being found at all

# 5. Recommended build order

Given the backend build is already mid-flight (Phase 1 of 4) and paused, the suggested order weaves the matching work in around it rather than waiting for the whole backend to finish first:

- Finish backend Phase 2 (jobs & applications) — needed regardless, and the availability/budget fields below need somewhere real to live server-side rather than in browser memory.

- Availability data model (4.1) — highest leverage, smallest scope, and unblocks real filtering/search immediately.

- Junior/lead pairing enforcement at booking time (4.2) — reuses existing taxonomy, mainly a workflow change.

- Budget-aware team-composition matching (4.3) — the most novel piece; build once 4.1 and 4.2 exist, since it depends on both (a valid paired option must also be available and lead-compliant).

- Skills-matrix evidence loop (4.4) — lower urgency; valuable but depends on jobs/contracts actually completing through the platform first, so there is real outcome data to feed back in.

- Resume the deferred backend phases (contracts/payments/e-signing, then real-time messaging) and expand test coverage alongside each, as originally planned.

Prepared by reviewing the current TechSubbies codebase, the 6 July 2026 upgrade plan, and git history through 15 July 2026.